ECO Ltd.

Project Deliverables Statement

Enterprise Intranet Project

## Project Deliverables

### Phase 1 Site Design Deliverables

Enterprise Intranet

- Intranet brand book – includes defining the standard graphic and visual elements of the Intranet brand; also includes style guide and standard templates to ensure consistent presentation from various information and capability sources.  The branding should clearly represent ECO’s products and operations since the Intranet is intended to help communicate our shared business objectives.

- Intranet technology architecture – includes infrastructure, server topology recommendations, and service provision model for development and support (hardware, software, support) necessary to deliver the Enterprise Intranet

- Intranet requirements document –  includes user/business requirements, success criteria and targeted measurements, functional specifications, and information architecture

- Intranet design document – includes navigation, taxonomy, content templates, and enterprise search

- Site map formalizing site organization – based on the information architecture, site structure will reflect the fundamental business and communications lines that exist in ECO to permit intuitive navigation and flexible search

- Enterprise Intranet Prototype – includes the following:

- general web site services such as navigation, publishing, search, contact us, etc.

- migrating a representative sample of existing Intranet sites the new site structure using the defined standard templates to validate design

- translating some global content to local language to validate the process for Intranet content

- Web standards and guidelines document – includes best practices for publishing; used as a guide for users who want to build a new site

- Deployment plan – includes identification of pilot global functions and affiliates, content scope, and dates

- Change Leadership – includes internal marketing and communications plan

Content Management

- Intranet schema design – defines the overall schema to classify and organize content, information and resources

- Content lifecycle document – defines the work processes to manage content throughout the creation, approval, classification, maintenance and retirement lifecycle; also includes translation process from English to the local affiliate language (leveraging work from the ECO Public Internet Project to provide consistency and reduce costs)

- Content templates – standard templates are based on requirements from the global business functions and affiliates (leveraging work from the ECO Public Internet Project); this is a subset of the Intranet design document

Governance

- Intranet governance document – specifies IS, Corporate Affairs, and business function headcount and process requirements to support and maintain Intranet content; includes roles and responsibilities

- Intranet policies and procedures – general rules around the Intranet (for example: all sites must have a site owner); includes methods to ensure compliance

### Phase 2 Implementation Deliverables

Enterprise Intranet

- Enterprise Intranet pilot – includes the following:

- general web site services such as navigation, publishing, search, contact us, etc.

- migrating existing Intranet sites into the new site structure using the defined standard templates

- Enterprise Intranet – launching the Intranet based on the deployment plan: includes

- general web site services such as navigation, publishing, search, contact us, etc.

- migrating the existing Intranet sites into the new site structure using the defined standard templates

- eliminating obsolete content by ensuring all sites have a site owner

- automatically (if possible) updating the enterprise site map (for new sites)

- translating global content to local language

- tracking site statistics

- Change Leadership – implementing internal marketing and communications plan

Content Management: Creation and Migration of Content

- Content Management Training – includes developing training materials for content publishers and approvers, and conducting training classes for approximately 200 employees

- Communication content – includes creating content for essential business information (corporate communications) and notable developments to the global workforce; the affiliate home page will provide space for corporate and global function communications

- Business function/affiliate content – includes creating content to present a consistent view of the business function’s or affiliate’s responsibilities, organization, and services; the affiliate function home page will provide space for global business function content

- Corporate and business function content – includes developing new and/or migrating existing content into the new site structures and templates

Support

- Intranet Support Options – includes description of services, costs, benefits and risks for each option; specifies headcount to support the Intranet infrastructure services