## Business Process Team Member

### Description

Based on the current SAP Reference Structure, there should be one business process team per enterprise area.

The Business Process Team Member (PTM) is responsible for the execution of the detailed design and configuration of the company’s business processes with the system.

The PTM is an essential liaison between the project and the users and should be a champion of the solution within the business.

The PTM is responsible for working together with the end user documentation developers and trainers to identify business processes and technical system tasks to be documented. The PTM is also responsible for providing training and business process input to the end user training team.

A team lead should be appointed to ensure that all tasks are well-coordinated.

### Skills Profile

### Key Tasks

- Analyze and decompose the business processes

- Develop business process documentation

- Design the process of turning blueprints into realization and system solutions

- Ensure that business processes are effectively mapped in the software configuration

- Identify the global and standardization requirements versus the local requirements

- Design and configure the system to support the organization’s To-Be process vision, together with the technical team and the Business Process Owner

- Aid in the design of reports, forms, interfaces, and conversions

- Test, modify, and document the system configuration

- Resolve issues

- Ensure that business expertise is available to the project team

- Provide post-implementation support

- Conduct workshops and presentations to validate business processes and solutions with the end user community