## Slide 1
Guidance for progression to revised Standard
Prepared by Vic Hayes, Chair
Lucent Technologies
Notes: 1
1

## Slide 2
Summary
This presentation gives 3 alternative ways to get a revised 802.11 standard approved at the June 1998 meeting of the Standards Board. Alternative 2 needs some juggling to get the SEC e-mail ballot and submission to IEEE.
It looks to me that the comment for the ISO version could be submitted from the March meeting. However, we need to make sure the ballot has not been closed before. If so we need to make a pro-frma NO vote at the November meeting.
Standards Board meetings in 1997:
  December 9.
Proposed material due at IEEE office:
  Oct 31
Standards Board meetings in 1998:
  March 17-19, June 23-25, September 15-17, December 6-8 (8-10?).
Proposed standard due at IEEE office:
  Feb 6, May 8, August 7, Oct 30
Notes: 2
2

## Slide 3
Time Line 1
8
15
22
29
5
12
19
26
JAN
FEB
Plenary
FTP
Comment
res. meeting
6
13
20
27
4
11
18
25
MAY
9
16
APR
23
2
9
16
23
30
MAR
APR
Teleconference or actual meeting
Deadline for June
SAB meeting
submit
DEC
SAB
Invite to ballot
WG ballot
IEEE
JTC1/SC6
SEC LB
Sponsor Ballot
SEC LB
IEEE
Notes: 4

## Slide 4
Time Line 2
8
15
22
29
5
12
19
26
JAN
FEB
Plenary
FTP
Comment
res. meeting
6
13
20
27
4
11
18
25
MAY
9
16
APR
23
2
9
16
23
30
MAR
APR
Teleconference or actual meeting
Deadline for June
SAB meeting
submit
DEC
SAB
Invite to ballot
WG ballot
IEEE
JTC1/SC6
SEC LB
Sponsor Ballot
SEC LB
IEEE
Sponsor Recirc Ballot
IEEE
Notes: 4

## Slide 5
Time Line 3
8
15
22
29
5
12
19
26
JAN
FEB
Plenary
FTP
Comment
res. meeting
6
13
20
27
4
11
18
25
MAY
9
16
APR
23
2
9
16
23
30
MAR
APR
Teleconference or actual meeting
Deadline for June
SAB meeting
submit
DEC
SAB
Invite to ballot
WG ballot
IEEE
JTC1/SC6
edit/copy/distr
WG RECIRC
WG RECIRC
SEC LB
Sponsor Ballot
SEC LB
Sponsor Ballot
Notes: 4